## Meeting Minutes-Flexshare Project

Date & Time: 14 July 2025, 11:15–11:40 a.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita, (1 vacancy)
Recorder: Gita

### Agenda

- Team introductions (meet & greet)

- Review of proposal options

- Group size and recruitment plan

### Discussion Summary

- Brief round of introductions to establish rapport.

- Considered multiple project proposals; agreed to continue shortlisting.

- Confirmed current headcount is 5; one open slot remains to meet the requirement of 6 members.

- Leon proposed posting a call for interest on Moodle to recruit the final member.

### Decisions

- Proceed with recruiting one additional member via Moodle.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 17 July 2025, 2:00 p.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita, Justin
Recorder: Gita

### Agenda

- Welcome and onboarding of Justin (new member)

- Recap of shortlisted proposals

- Administrative setup (Moodle, GitHub)

### Discussion Summary

- Welcomed Justin to the team and provided context on proposals discussed in the previous meeting.

- Agreed that all members should mark the group as Completed on Moodle to reflect the full team.

- All members agreed to create a private GitHub repository for the project.

### Decisions

- Confirmed Justin joins as the 6th member.

- Use a private GitHub repository for version control and collaboration.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Justin Poutoa

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 21 July 2025, 2:00 p.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita, Justin 
Recorder: Gita

### Agenda

- Design architecture (presented by Ting)

- Security architecture discussion (led by Leon)

- Proposal submission readiness & required services by role

### Discussion Summary

- Ting presented the draft design architecture.

- Leon discussed the security architecture and alignment with project requirements.

- With proposal submission approaching, the team reviewed necessary cloud/services and agreed each role should identify and justify the services they will use.

### Decisions

- Proceed with the presented design and security architecture directions, pending individual service lists from each role.

- Each member to submit a role‑based list of required services with brief justification.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Justin Poutoa

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 11 August 2025, 11:00 a.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita, Justin
Recorder: Gita

Agenda

- Individual progress updates

- Infrastructure needs

- App structure and login flow

Discussion Summary

- Leon reported progress and flagged a requirement for two additional EC2 instances to support his component.

- Ting and Ding demonstrated the application structure and the login workflow.

Decisions

- Acknowledge need for 2 additional EC2 instances; cost/architecture review required before provisioning.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Justin Poutoa

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 22 August 2025, 1:00 p.m – 3:00 p.m.
Location: Library – Level 3
Attendees: Ting, Ding, Leon, Ali, Gita, Justin
Recorder: Gita

Agenda

- Security architecture checkpoints

- Storage & data protections

- Integration pathways

- Progress round-table

- Pricing model discussion

Discussion Summary

- Storage & Data

  - S3 and DynamoDB must be encrypted.

- Integration

  - Elastic Load Balancer to be implemented in the final stage.

  - CORS must be configured for API Gateway.

- Pricing Discussion

  - Compared fixed vs distance-based fares; decision: $5 fixed fare per ride for simplicity.

Decisions:

- API integration controls: CORS will be configured on API Gateway.

- Load balancing: An Elastic Load Balancer will be implemented in the final stage.

- Pricing model: Adopt a $5 fixed fare per ride.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Justin Poutoa

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 29 August 2025, 2:00 p.m.
Location: Library – Level 2
Attendees: Ting, Ding, Leon, Ali, Gita
Apologies: Justin (Could not attend as was out of country but was later updated everything about the meeting)
Recorder: Gita

Agenda

- Presentation time options

- Lambda integration requirement

- Collect issues/risks for lecturer meeting

Discussion Summary

- Discussed possible presentation time slots for upcoming deliverables.

- Security noted the need to integrate AWS Lambda functionality.

- Collected suggestions/issues to be escalated via the group leader at the lecturer meeting.

Decisions

- Include Lambda integration in the technical scope.

- Group leader to consolidate and present issues to lecturer.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 16 September 2025, 2:00 p.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita
Apologies:  Justin (Could not attend as was out of country but was later updated everything about the meeting)
Recorder: Gita

Agenda

- Update from group leader meeting

- Billing and account governance

- Roles/permissions and security approach

Discussion Summary

- Reported a billing issue due to shared use of the root account; charges were fragmented rather than consolidated.

- Agreed to prioritize IAM Roles/Users with least privilege and proper permissions aligned to services already integrated.

- Work underway to fix access controls and align permissions to privileges.

Decisions

- Cease day-to-day use of root; implement IAM users with MFA and role-based access.

- Align resource permissions to the principle of least privilege.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Muhammad Ali Javed

Gita Ranmal Modhvadia

## Meeting Minutes- Flexshare Project

Date & Time: 25 September 2025, 2:00 p.m.
Location: Library
Attendees: Ting, Ding, Leon, Ali, Gita
Recorder: Gita

Agenda

- Project wrap-up and final tasks

- Documentation approach

- Security & configuration completion

- Presentation video plan

Discussion Summary

- Winding down active tasks and preparing final deliverables.

- Agreed to use the README as the central document for key references.

- Security and configuration work to be finalized.

- Agreed that each member will record their own video segment; segments will be merged into a final presentation.

- Leon discussed with Farzana about the pricing exceeding, was directed to stop the EC2 instances so that the price is under control.

Decisions

- Use a README in the repository as the primary document for project notes and links.

- Refer to Github when documenting the final report.

- Individual video segment approach; merge for final submission.

Attendance:

Ting Tang

Hongwei Ding

Leon Liang

Justin Poutoa

Muhammad Ali Javed

Gita Ranmal Modhvadia